## Proposed direction

We should evolve PackProof into a unified, API-first evidence platform organized around a canonical Commerce Context → Passport → Evidence Session → Evidence Result pipeline.

The PayPal-button analogy is useful for integration simplicity, but PackProof should not imitate PayPal’s payment semantics. The PackProof button should behave like this:

- The merchant installs a PackProof app, plugin, extension, or JavaScript component.

- The integration supplies structured listing, product, variant, cart, or order data to PackProof.

- PackProof creates an immutable, provenance-bearing commerce-context snapshot.

- The button receives only a short-lived handoff token—never the merchant’s private API credential.

- Clicking the button opens a hosted or native PackProof flow.

- The passport form is already populated with the item description, identifiers, selected variant, price, currency, product URL, and other available information.

- The user reviews and confirms the imported information instead of retyping it.

- Once an actual order exists, the merchant’s server binds the passport to the authoritative order and line item.

- PackProof capture, evidence, return, notification, reporting, and webhook components all operate on that same canonical record.

The critical architectural principle is:

PackProof elements should interoperate through shared domain services, stable resource contracts, and versioned events—not by allowing every component to call every other component or write directly to Firestore.

That gives us seamless interoperability without creating an unmaintainable web of dependencies.

The existing master plan already calls for shared domain services, a stable API, webhooks, SDKs, and commerce integrations. The important sequencing change is that the commerce-context model must be established near the beginning, while Shopify/WooCommerce-specific adapters remain later. The current plan waits until Phase 10 to address commerce, which is too late to influence the underlying transaction model cleanly. See the existing direction in [PackProof_Coding_AI_Development_Master_Plan.md (line 154)](C:/src/PackProof/documentation/PackProof_Coding_AI_Development_Master_Plan.md:154).

No files or code were changed in preparing this plan.

# Target architecture

```mermaid

flowchart LR

subgraph Commerce["Commerce systems"]

S["Shopify"]

W["WooCommerce"]

M["Marketplace"]

C["Custom checkout"]

P["Product or listing page"]

end

subgraph Integration["PackProof integration edge"]

A["Platform adapters"]

B["Server SDK"]

J["PackProof Button / hosted component"]

T["Short-lived handoff tokens"]

end

subgraph Core["Unified PackProof application services"]

CC["Commerce Context Service"]

TX["Transaction / Passport Service"]

CL["Participant Claim Service"]

ES["Evidence Session Service"]

EV["Evidence Finalization Service"]

SH["Shipment Service"]

RT["Return Passport Service"]

RP["Report Service"]

end

subgraph Infrastructure["Infrastructure adapters"]

DB["Firestore repositories"]

ST["Cloud Storage"]

FN["Firebase callable and REST transports"]

CR["Android capture and encrypted queue"]

WB["Webhook outbox and dispatcher"]

AU["Audit event stream"]

end

S & W & M & C & P --> A

C --> B

A & B --> CC

CC --> T

T --> J

J --> TX

TX --> CL

CL --> ES

ES --> CR

CR --> EV

EV --> RP

TX --> SH

TX --> RT

EV & SH & RT & RP --> WB

CC & TX & CL & ES & EV & SH & RT & RP --> AU

CC & TX & CL & ES & EV & SH & RT & RP --> DB

EV --> ST

FN --> CC & TX & CL & ES & SH & RT & RP

```

## The canonical interoperability rule

Each UI, API, plugin, and background worker becomes an adapter around the same application services:

- Mobile Firebase callable functions call the shared services.

- REST /v1 routes call the same shared services.

- PackProof Connect becomes a compatibility adapter around the same services.

- Shopify and WooCommerce integrations call the same /v1 resources.

- Background finalizers emit the same domain events.

- Reports and webhooks consume finalized events.

- No adapter directly invents its own transaction or evidence rules.

- No platform integration directly writes PackProof database documents.

- No browser component receives a private merchant credential.

This resolves the current architectural split where consumer callables, Connect, and the merchant API contain partially parallel concepts.

# The commerce-context model

The imported product/listing information should not be inserted directly into the transaction as an undifferentiated description. It needs a first-class provenance model.

## Proposed CommerceContext

A commerce context represents a snapshot of what the commerce system asserted about an item at a particular time.

Conceptual shape:

type CommerceContext = {

id: string;

schemaVersion: '1';

organizationId: string;

integrationId: string;

environment: 'sandbox' | 'live';

source: {

platform:

| 'SHOPIFY'

| 'WOOCOMMERCE'

| 'MAGENTO'

| 'CUSTOM'

| 'MARKETPLACE'

| 'STRUCTURED_PAGE_DATA';

trustLevel:

| 'MERCHANT_SERVER_ATTESTED'

| 'PLATFORM_API_ATTESTED'

| 'PAGE_DECLARED';

externalShopId?: string;

externalProductId?: string;

externalListingId?: string;

externalVariantId?: string;

externalOrderId?: string;

externalLineItemId?: string;

productUrl?: string;

capturedAt: string;

};

item: {

title: string;

description: string;

category?: string;

brand?: string;

model?: string;

sku?: string;

gtin?: string;

upc?: string;

mpn?: string;

serialNumber?: string;

selectedOptions: Array<{

name: string;

value: string;

}>;

identifiers: Array<{

type: string;

value: string;

}>;

quantity: number;

amount?: {

currency: string;

minorUnits: number;

};

imageReferences: Array<{

url: string;

altText?: string;

}>;

};

provenance: {

canonicalPayloadSha256: string;

platformUpdatedAt?: string;

importedFields: Record<string, FieldProvenance>;

};

status:

| 'CREATED'

| 'HANDOFF_ISSUED'

| 'CLAIMED'

| 'ORDER_BOUND'

| 'EXPIRED'

| 'REVOKED';

createdAt: string;

expiresAt?: string;

};

## Field-level provenance

Every imported field should retain where it came from:

type FieldProvenance = {

source:

| 'MERCHANT_API'

| 'PLATFORM_API'

| 'MERCHANT_PAGE_STRUCTURED_DATA'

| 'SELLER_ENTERED'

| 'BUYER_ENTERED'

| 'PACKPROOF_OBSERVED';

importedAt: string;

sourceReference?: string;

confidenceClass: 'ASSERTED' | 'OBSERVED' | 'DERIVED';

};

This allows PackProof to display:

- “Imported from merchant listing.”

- “Imported from Shopify order.”

- “Entered by seller.”

- “Confirmed by buyer.”

- “Observed in PackProof capture.”

- “Derived from server-side evidence processing.”

Those are meaningfully different assertions and must never be collapsed into one ambiguous description.

## Immutable source plus participant-confirmed overlay

When users review imported information, PackProof should not mutate the original listing snapshot.

Instead:

Immutable commerce snapshot

+

Participant corrections or additions

+

Explicit seller/buyer confirmation

=

Locked PackProof passport terms

For example, if a merchant listing says:

“2024 Limited Edition Watch, stainless steel, blue dial.”

and the seller adds:

“Includes original box but no warranty card.”

PackProof preserves both:

- Original merchant assertion.

- Seller-added transaction detail.

- Which participants confirmed the resulting terms.

- When those terms were locked.

That is much stronger than copying text into one mutable description field.

# Three PackProof button modes

A single integration component can support three modes, but they must have different evidentiary meaning.

## 1. Listing mode

Placement:

- Product page.

- Marketplace listing.

- Merchant catalog page.

Behavior:

- Imports product/listing data.

- Creates a prefilled passport draft.

- Does not claim an order or purchase exists.

- Does not assume a buyer identity.

- Can allow a user to begin or save a PackProof intent.

Trust level:

- PLATFORM_API_ATTESTED when obtained through a server/platform API.

- PAGE_DECLARED when obtained only from page JSON-LD or JavaScript configuration.

## 2. Checkout mode

Placement:

- Cart.

- Checkout extension.

- Checkout-review screen.

Behavior:

- Imports selected variant, quantity, amount, and seller context.

- Creates or updates a checkout-bound PackProof intent.

- Can associate the eventual order through a checkout completion callback.

- Still does not treat browser-provided payment state as authoritative.

## 3. Order mode

Placement:

- Order confirmation.

- Merchant administration.

- Marketplace seller workflow.

- Fulfillment workflow.

Behavior:

- Merchant server supplies the authoritative order and line-item identifiers.

- Creates or binds the PackProof transaction.

- Issues seller/buyer claim or capture invitations.

- Starts the normal evidence and shipment lifecycle.

- Produces final status and webhook events back to the commerce system.

This should become the strongest and preferred integration mode because the merchant server—not the browser—confirms that the order exists.

# Trust tiers for automatically populated data

The button must not treat all page data equally.

| Trust tier | Source | Allowed use |
| --- | --- | --- |
| Platform-attested | Shopify/WooCommerce/marketplace API response received server-to-server | Can establish authoritative merchant, product, variant, order, and line-item context. |
| Merchant-server-attested | Merchant backend sends data using scoped PackProof credentials | Can establish authoritative merchant assertions and external references. |
| Page-declared | Product-page JSON-LD, data attributes, or browser JavaScript | Can prefill a draft, but cannot establish an order, buyer identity, payment, shipment, or verified product fact. |
| Participant-entered | Seller or buyer adds information | Preserved as that participant’s assertion. |
| Participant-confirmed | One or both participants explicitly confirm locked terms | Establishes agreement to the terms, not objective physical truth. |
| PackProof-observed | Barcode, hash, timestamps, server receipt, media properties | Preserved as a bounded technical observation. |
| Externally retrieved | Carrier or platform adapter response | Preserved with source, retrieval time, and adapter version. |

This is how we get convenient automatic form filling without weakening PackProof’s evidentiary discipline.

# Numbered implementation program

Each section below is a separate execution gate. After completing one section, I will provide a concise report containing:

- What changed.

- Files and interfaces created or modified.

- Tests run and exact results.

- What the section now enables.

- Remaining limitations.

- Any decisions needed from you.

I will then stop and wait for your confirmation before beginning the next section.

## Section 1 — Establish the canonical source and architecture contract

### Objective

Create a reliable foundation so we know exactly which source represents PackProof and what architectural rules all later work must follow.

### Work

- Inventory and classify the current large uncommitted working tree.

- Separate source, generated code, documentation, configuration, artifacts, and historical archives.

- Define the policy for committed versus generated functions/lib output.

- Establish a reproducible baseline gate:

  - application typecheck;

  - function typecheck/build;

  - API tests;

  - Firestore/Storage rules tests;

  - evidence-format tests;

  - billing tests;

  - SDK tests;

  - claim-discipline tests.

- Create architecture decision records covering:

  - canonical domain/application-service boundaries;

  - adapters versus core services;

  - commerce-context provenance;

  - REST/callable/Connect convergence;

  - event/outbox model;

  - Android-first secure-capture boundary;

  - physical matcher validation gate;

  - manifest-authentication limitations.

- Produce a migration map from the current modules to the target layers.

- Propose a controlled commit/checkpoint structure.

- Do not commit, tag, or push unrelated existing work without identifying it and obtaining the appropriate confirmation.

### Exit gate

- Current source boundary is explicit.

- Current gates have recorded results.

- Every major existing module has a target architectural destination.

- No later section depends on an unidentified or ambiguous source copy.

- A proposed checkpoint/commit plan is ready for approval.

### Prior recommendation covered

- Freeze and version the current v0.3.0 source boundary.

- Resolve source/APK/release provenance risk.

## Section 2 — Define the canonical domain and resource model

### Objective

Create one shared model used by mobile, REST, Connect, webhooks, commerce adapters, reports, and future physical matching.

### Work

Define and version the canonical resources:

- Organization

- Integration

- ApiClient

- CommerceContext

- PassportDraft

- Transaction

- ParticipantReference

- ParticipantClaim

- EvidenceSession

- EvidenceArtifact

- EvidenceManifest

- AssuranceAssessment

- Shipment

- ReturnPassport

- EvidenceReport

- WebhookEndpoint

- WebhookEvent

- WebhookDelivery

- AuditEvent

For each resource:

- Stable identifier format.

- Organization ownership.

- Schema version.

- Runtime validation.

- State machine.

- Allowed transition table.

- Idempotency behavior.

- Audit events.

- Firestore representation.

- Public API DTO representation.

- Sensitive/internal fields that must never be serialized externally.

- Migration behavior for existing records.

The commerce-context and field-provenance models described above will be part of this section.

### Exit gate

- No competing transaction/evidence models remain undefined.

- Consumer and merchant transactions can be represented without unsafe null-field assumptions.

- Existing consumer records remain readable.

- Merchant references remain non-authorizing labels.

- State-transition tests pass.

- Public DTOs are explicitly separate from persistence records.

### Prior areas covered

- Hardened transaction model.

- Shared domain model.

- Identity and authorization boundary.

- Commerce/listing/order prepopulation foundation.

- Return and shipment compatibility.

- Assurance dimension normalization.

## Section 3 — Extract shared application services and the event/outbox backbone

### Objective

Ensure every PackProof entry point uses the same business logic.

### Work

Introduce shared services such as:

- CommerceContextService

- PassportService

- ParticipantClaimService

- TransactionService

- CaptureSessionService

- EvidenceReservationService

- EvidenceFinalizationService

- ShipmentService

- ReturnPassportService

- ReportService

- WebhookService

- AuditService

Introduce ports/interfaces for:

- Repositories.

- Object storage.

- App/device attestation.

- Encryption/signing.

- Notifications.

- Carrier data.

- Webhook delivery.

- Clock and identifier generation.

Introduce a transactional outbox:

- A state mutation and its domain event are committed atomically.

- Dispatch is at least once.

- Every event has a stable ID and schema version.

- Consumers are idempotent.

- Failures enter retry/dead-letter state.

- Webhooks, notifications, report generation, and external integrations consume events rather than embedding side effects in core transitions.

Then migrate:

- Consumer callable functions into thin transport adapters.

- REST API handlers into thin transport adapters.

- Connect into a compatibility adapter.

- Background triggers into event processors.

### Exit gate

- Mobile and REST requests execute the same application services.

- Connect does not own a separate transaction/evidence implementation.

- Domain services have no React, Express, Firebase Functions, or direct Firestore dependency.

- Core transitions produce auditable events.

- Side-effect failures cannot silently undo successful domain transitions.

### Prior areas covered

- “Any part of PackProof can work with any other.”

- Connect/REST convergence.

- Notification reliability.

- Webhook architecture.

- Removal of parallel business logic.

## Section 4 — Implement commerce-context ingestion and passport prepopulation

### Objective

Create the secure backend foundation for the PackProof button.

### Proposed resources

POST /v1/commerce-contexts

GET  /v1/commerce-contexts/{commerceContextId}

POST /v1/commerce-contexts/{commerceContextId}/handoff-sessions

POST /v1/commerce-contexts/{commerceContextId}/order-binding

POST /v1/commerce-contexts/{commerceContextId}/revoke

### Work

- Accept normalized product, listing, variant, cart, and order context.

- Enforce organization, integration, scope, and environment boundaries.

- Reject unknown fields and oversized descriptions.

- Canonicalize the imported payload.

- Calculate a source snapshot hash.

- Preserve field-level provenance.

- Prevent silent mutation after handoff or order binding.

- Permit controlled superseding snapshots with explicit lineage.

- Support:

  - merchant-server-attested context;

  - platform-API-attested context;

  - page-declared draft context.

- Issue single-purpose, short-lived, one-time handoff tokens.

- Keep merchant API credentials off the page and out of the app.

- Add data-minimization rules:

  - no payment-card data;

  - no passwords;

  - no unnecessary customer PII;

  - no arbitrary raw checkout payload retention.

- Define image-reference treatment without misclassifying listing images as captured evidence.

### Exit gate

- A merchant can send structured listing/order data.

- PackProof creates an immutable, hashed context.

- The resulting passport draft is populated without retyping.

- Every field’s source can be explained.

- Browser-only data cannot impersonate an authoritative order.

- Exact retries return the same resource.

- Changed retries are rejected or explicitly versioned.

### New capability delivered

This is the first backend-complete version of the “PackProof button prepopulates the passport” feature.

## Section 5 — Complete capture-session and participant-claim APIs

### Objective

Bridge commerce-created transactions to authenticated people and native evidence capture.

### Proposed resources

POST /v1/transactions/{transactionId}/participant-invitations

POST /v1/participant-claims

POST /v1/transactions/{transactionId}/evidence-sessions

GET  /v1/evidence-sessions/{evidenceSessionId}

POST /v1/evidence-sessions/{evidenceSessionId}/redeem

POST /v1/evidence-sessions/{evidenceSessionId}/cancel

### Work

- Bind external merchant references to real PackProof identities only through explicit claim.

- Keep email, marketplace ID, seller ID, and customer ID as non-authorizing references until claim.

- Support bounded roles:

  - seller;

  - buyer/receiver;

  - return sender;

  - return recipient;

  - authorized witness later.

- Create actor-bound, purpose-bound, evidence-type-bound capture sessions.

- Bind:

  - transaction;

  - commerce context;

  - intended actor;

  - session type;

  - allowed evidence types;

  - expiry;

  - maximum redemption count;

  - App Check/device context;

  - capture profile.

- Make handoff tokens one-time and hashed at rest.

- Preserve existing offline-capture semantics.

- Add revocation and expiration.

- Ensure capture links cannot grant transaction read access by themselves.

- Reuse the current native beginCaptureSession and queue path through shared application services.

### Exit gate

- A commerce-created passport can be claimed safely.

- The correct person can enter the native PackProof capture flow without retyping item data.

- Possession of a transaction ID, email address, merchant reference, or handoff URL is insufficient to access unrelated resources.

- App Check augments identity rather than replacing it.

- Claim and capture-session replay/security tests pass.

### Prior recommendations covered

- Add /v1 capture-session issuance.

- Add authenticated participant/native claim.

- Close the merchant-record-to-native-capture gap.

## Section 6 — Prove and expose the evidence vertical slice

### Objective

Make the complete evidence lifecycle both operationally proven and accessible through stable APIs.

### Proposed resources

GET /v1/transactions/{transactionId}/evidence-sessions

GET /v1/evidence-sessions/{evidenceSessionId}

GET /v1/evidence-sessions/{evidenceSessionId}/artifacts

GET /v1/evidence/artifacts/{artifactId}

GET /v1/evidence/artifacts/{artifactId}/manifest

GET /v1/evidence/artifacts/{artifactId}/download

GET /v1/transactions/{transactionId}/assurance

### Work

- Converge the native queue and REST evidence model.

- Prove:

  - native capture;

  - encryption;

  - retained queue identity;

  - upload reservation;

  - create-only Storage upload;

  - Eventarc finalization;

  - server hash/type/length comparison;

  - canonical manifest;

  - service authentication;

  - Firestore evidence record;

  - transaction transition;

  - observable FINALIZED;

  - safe local deletion.

- Expose machine-readable evidence status.

- Expose reason codes and layered assurance.

- Return short-lived authorized URLs instead of Storage tokens.

- Preserve quarantined mismatch records.

- Add retry/status APIs that do not duplicate evidence.

- Add full emulator and exact-device acceptance tests.

### Exit gate

- The exact Android binary completes the full live path.

- Evidence secured offline is not counted as completion.

- A merchant can retrieve finalized evidence metadata and its limitations.

- Finalizer redelivery is deterministic and idempotent.

- The queue survives offline and interruption tests.

- Every advertised evidence state has test evidence.

### Prior recommendations covered

- Prove the consumer evidence vertical slice.

- Expose evidence status and manifests through /v1.

- Confirm the real server finalization path.

## Section 7 — Standardized reports, webhook platform, and SDK convergence

### Objective

Let existing commerce systems consume PackProof results without understanding internal evidence architecture.

### Work

- Define versioned lifecycle events:

  - commerce_context.created

  - transaction.created

  - transaction.claimed

  - transaction.terms_locked

  - evidence_session.started

  - evidence_session.finalized

  - evidence_artifact.quarantined

  - shipment.associated

  - return.requested

  - return.completed

  - report.available

- Add webhook endpoint resources:

  - register;

  - disable;

  - rotate secret;

  - inspect delivery;

  - replay delivery.

- Reuse exact-body HMAC verification from Connect.

- Add:

  - timestamp;

  - event ID;

  - organization ID;

  - API version;

  - replay protection;

  - exponential retry;

  - dead-letter state;

  - delivery history;

  - fresh short-lived report links.

- Standardize the evidence report.

- Update the JavaScript/Node SDK around /v1.

- Keep compatibility methods for Connect without preserving duplicate logic.

- Provide typed webhook verification and idempotent-consumer examples.

### Exit gate

- A merchant can create a passport, receive lifecycle updates, and retrieve a standardized result.

- Webhook retries cannot create duplicate merchant actions when documented guidance is followed.

- Delivery status is inspectable.

- PackProof Connect uses the unified event platform.

- The SDK and OpenAPI contract agree.

### Prior recommendations covered

- Move webhook configuration and delivery under /v1.

- Standardized report.

- Connect convergence.

- Public integration usability.

## Section 8 — Build the PackProof Button and hosted handoff experience

### Objective

Deliver the PayPal-button-level integration experience.

### Components

- @packproof/button

- Hosted PackProof handoff page.

- Native app universal-link/deep-link flow.

- Web fallback and QR option.

- Merchant backend SDK helper.

- Development sandbox.

### Example custom integration

<script src="https://js.packproof.com/v1/packproof.js"></script>

<div

id="packproof-button"

data-session-token="short-lived-token-from-merchant-server">

</div>

<script>

PackProof.mount('#packproof-button', {

mode: 'order',

onStatusChange(event) {

// Update the merchant interface without receiving evidence secrets.

}

});

</script>

The browser receives a restricted session token, not an API secret.

### Optional listing-page helper

For lower-trust product-page use, the SDK can accept explicit structured data or read schema.org/Product JSON-LD:

PackProof.mountFromProductPage('#packproof-button', {

mode: 'listing',

publishableIntegrationId: 'pk_sandbox_...',

});

This creates a PAGE_DECLARED draft only. A merchant server or platform API must later confirm the order.

### User experience

After clicking:

- Show the imported item summary.

- Identify the source, such as “Imported from Shopify listing.”

- Let the user add missing transaction-specific details.

- Keep original imported fields visible and immutable.

- Require confirmation before terms lock.

- Sign in or claim identity when necessary.

- Open the native app for secure capture.

- Return to the merchant page or provide a status panel.

### Exit gate

- A custom merchant can add PackProof with a small HTML/SDK integration.

- The form arrives prepopulated.

- No private secret exists in browser code.

- The token is origin-, purpose-, and expiry-bound.

- Accessibility, mobile web, popup-blocking, deep-link, cancellation, retry, and duplicate-click behavior pass.

- A browser cannot falsely turn page-declared data into an order-attested record.

## Section 9 — Build first-party commerce-platform adapters

### Objective

Make the button and lifecycle installable by non-technical merchants.

### Priority order

- Shopify.

- WooCommerce.

- Custom merchant checkout reference implementation.

- Marketplace seller-workflow adapter.

- Magento/Adobe Commerce after the first integrations stabilize.

### Shopify adapter

Likely components:

- Shopify app installation.

- OAuth and shop binding.

- Product/variant lookup.

- Checkout or post-purchase extension where permitted.

- Order-created/updated/refunded webhooks.

- Fulfillment/tracking synchronization.

- Theme/app block for listing mode.

- Admin order action for PackProof status.

- Customer/seller handoff links.

### WooCommerce adapter

Likely components:

- WordPress plugin.

- Merchant credential provisioning.

- Product/cart/order hooks.

- Server-side order snapshot.

- PackProof button shortcode/block.

- Order administration panel.

- Webhook/status synchronization.

- Credential rotation and uninstall cleanup.

### Custom checkout reference

- Node/TypeScript reference service.

- HTML button example.

- React component example.

- Server-generated handoff-token example.

- Order confirmation example.

- Webhook consumer example.

- Idempotency and replay example.

### Exit gate

- A non-technical test merchant can install and configure the integration.

- Product and order fields populate correctly.

- Order changes produce explicit revisions rather than silent mutation.

- Uninstallation revokes credentials without deleting evidence records.

- Sandbox and live environments cannot be mixed.

- End-to-end test orders complete the PackProof flow.

## Section 10 — Converge shipment, receiver, returns, notifications, billing, and account lifecycle

### Objective

Ensure the rest of PackProof operates on the same canonical transaction and event architecture.

### Work

- Move shipment operations behind shared services.

- Add carrier adapter interfaces and authoritative-source labeling.

- Add REST resources for shipment association.

- Connect receiver and buyer-review flows to evidence sessions.

- Move Return Passport behind shared services and /v1.

- Create return-specific evidence-session types.

- Preserve original evidence hash snapshots.

- Convert notifications into event consumers.

- Add push-receipt handling, token invalidation, and monitoring.

- Keep billing as an entitlement service, not transaction evidence.

- Ensure account deletion/export respects:

  - participant-retained shared records;

  - merchant records;

  - retention policy;

  - legal holds;

  - audit preservation;

  - user PII minimization.

- Make public web status/viewer pages consume authorized report APIs rather than Storage paths.

### Exit gate

- Shipment, receipt, return, notifications, billing, and account lifecycle do not bypass the canonical services.

- A platform can reflect shipment/return status through APIs and webhooks.

- Deletion/export behavior is explicit and tested.

- Optional integrations remain gated at import and initialization boundaries.

- No lifecycle feature weakens evidence immutability.

### Prior recommendations covered

- Shipment, receiver, and return resources.

- Push-notification maturity.

- Billing separation.

- Account lifecycle.

- Public web/evidence viewer convergence.

## Section 11 — Preserve the physical-science and public-provenance boundaries

### Objective

Improve the physical and cryptographic architecture without manufacturing unsupported claims.

### Work

- Keep physical acquisition as an evidence-session protocol.

- Preserve the 15-frame frozen capture plan.

- Version:

  - profile;

  - acquisition implementation;

  - measurement algorithm;

  - device/app build;

  - future matcher artifact;

  - threshold policy.

- Keep matcher output unavailable until independent validation.

- Create a pluggable matcher interface whose production implementation remains disabled.

- Define validation-dataset governance and blind acceptance requirements.

- Keep FMR, FNMR, FTA, inconclusive rate, subgroup, and attack results separate.

- Introduce an optional future asymmetric manifest-signing provider:

  - KMS/HSM signing;

  - public verification keys;

  - key version;

  - retirement/revocation status;

  - historical verification.

- Retain the current HMAC scheme during migration with explicit authentication type/version.

- Ensure reports distinguish:

  - merchant assertions;

  - participant assertions;

  - PackProof technical observations;

  - byte integrity;

  - physical correspondence;

  - business/legal review.

### Exit gate

- No API, UI, report, button, or partner callback claims a physical match without validated support.

- Acquisition research data is versioned and usable.

- Current and future signature types are unambiguous.

- Public verification can be added without rewriting the evidence model.

- Claim-regression tests prevent accidental overstatement.

### Prior recommendation covered

- Keep physical matching behind the validation gate.

- Address public provenance limitations.

- Preserve the scientific-compliance boundary.

## Section 12 — Production deployment, security, observability, and release acceptance

### Objective

Turn the architecture into an operable platform rather than merely a well-structured repository.

### Work

- Create isolated development, sandbox, staging, and production environments.

- Separate:

  - Firebase projects;

  - Storage buckets;

  - API peppers;

  - signing keys;

  - OAuth credentials;

  - webhook secrets;

  - RevenueCat projects/keys where appropriate.

- Establish least-privilege IAM.

- Add secret and signing-key rotation.

- Retain historical verification keys.

- Add infrastructure/deployment manifests.

- Add schema/index migration gates.

- Add observability:

  - API availability;

  - latency/error rate;

  - capture-session issuance;

  - upload queue age;

  - finalization backlog;

  - quarantine rate;

  - webhook delivery health;

  - dead-letter count;

  - notification delivery;

  - credential abuse;

  - App Check failures.

- Add backup, restore, and rehash drills.

- Add retention/legal-hold enforcement.

- Add dependency, SBOM, vulnerability, and release-provenance gates.

- Conduct load, abuse, BOLA/IDOR, replay, SSRF, webhook, and penetration testing.

- Build the exact production-signed Android artifact.

- Test the exact artifact on a real device against the intended backend.

- Run a real sandbox merchant integration from product/order import through final webhook.

- Record each gate as:

  - Passed on device/live environment;

  - Failed with concrete evidence;

  - Not yet tested.

### Exit gate

A release candidate is accepted only when:

- A platform-created order prepopulates a passport.

- The correct participant claims it.

- Native evidence is captured and survives interruption.

- The server finalizes and seals it.

- The merchant receives a signed webhook.

- The merchant retrieves a standardized report.

- Shipping and returns operate through the same architecture.

- The exact production artifact passes on-device acceptance.

- Operational monitoring and recovery procedures are active.

- Physical and legal claims remain correctly bounded.

# How the previous numbered recommendations map into this plan

| Previous recommendation | New section |
| --- | --- |
| 1. Freeze and version current source | Section 1 |
| 2. Prove consumer evidence vertical slice | Section 6 |
| 3. Add /v1 capture-session issuance | Section 5 |
| 4. Add authenticated participant/native claim | Section 5 |
| 5. Expose evidence status and manifests | Section 6 |
| 6. Move webhooks under /v1 | Section 7 |
| 7. Add shipment, receiver, and return resources | Section 10 |
| 8. Keep physical matching validation-gated | Section 11 |

The new commerce-button work is covered by Sections 2, 4, 5, 8, and 9. Production operations and exact release proof are consolidated into Section 12.

# Expected end-state merchant experience

Once these sections are complete, a merchant’s interaction should be approximately:

- Install PackProof or create an integration.

- Enable the PackProof button.

- Select where it appears:

  - product listing;

  - checkout;

  - order confirmation;

  - merchant fulfillment panel.

- PackProof automatically receives the permitted product/order fields.

- Customer or seller clicks the button.

- The passport opens already populated.

- The user reviews rather than retypes.

- After purchase, the passport binds to the authoritative order and line item.

- The seller performs guided evidence capture.

- PackProof synchronizes and finalizes evidence.

- The merchant receives status through webhook/API.

- PackProof status and the authorized report appear inside the merchant’s existing order or dispute workflow.

That satisfies the ease-of-use goal while maintaining the evidentiary difference between:

- What a listing said.

- What the merchant’s order system recorded.

- What participants agreed to.

- What the camera captured.

- What PackProof’s server technically verified.

- What PackProof cannot scientifically or legally determine.

## Execution cadence

I will not begin Section 2 automatically after Section 1. At the end of each section I will stop with a brief evidence report and wait for an explicit instruction such as continue.

The next action, upon your confirmation, is Section 1 — Establish the canonical source and architecture contract. Its first pass will be read-only classification of the current uncommitted tree and a proposed checkpoint structure; I will not blindly commit or overwrite the existing work.