## Launch-Readiness Execution Plan for an Agentic Coding AI

This plan is structured to maximize delivery momentum while preserving the final product’s stated goals, technical constraints, and partner-facing quality bar. It is designed for an autonomous coding agent to execute in a disciplined sequence, not as a broad “test everything endlessly” loop.

The underlying principle is simple:

- Build and prove the core product path first

- Validate the live sandbox path next

- Only after those are proven do we spend time on final polishing, adversarial testing, and non-critical edge coverage

- Deep tests are intentionally deferred until the product is functionally complete and launch-ready enough to justify the cost of that final validation

---

## 1. Mission and Definition of Launch Ready

PackProof should be considered launch-ready for beta / partner demonstration only when the following are true:

- The core digital-evidence workflow functions in a live Firebase sandbox

- The Android app installs and runs correctly on physical hardware

- The two-party transaction lifecycle works end-to-end

- Security and integrity controls are proven on the real path, not just mocked or theoretical

- Known limitations are explicit and not hidden

- The product is demonstrably aligned to the repo’s product goals and legal/operational boundaries

This is not a “make every test pass before shipping” exercise. It is a staged launch readiness effort where “core path proven” is the gate for moving forward.

---

## 2. Execution Rules for the Agent

### Rule A: No deep-edge testing before core path proof

The agent must not spend time on:

- exhaustive negative cases

- rare fault injections

- long-form adversarial edge validation

- expensive long test matrices

- performance stress/perception tuning

until the launch-critical path is live and stable.

### Rule B: The path is “core path first”

The minimum path to prove is:

1. Firebase project configured and live

2. App signs and installs on device

3. Google sign-in works

4. Create transaction / invitation / participant flow works

5. Packing evidence upload finalizes

6. Dossier export generates

7. Return flow works

8. Delete/export/privacy flow works

If all of the above are operationally validated, the product is ready for broader testing.

### Rule C: Keep a gate ledger

Every milestone must have:

- status: pass / fail / blocked

- owner or execution target

- evidence artifact

- next action if failing

- whether it is core-gate or polish-gate

### Rule D: Test budget discipline

Use this threshold:

- Core path: required before action proceeds

- Secondary validation: required before a partner demo

- Final polish: required before public release

- Deep adversarial / scientific / legal review: only after product is stable

---

## 3. Phase Structure

## Phase 0 — Establish the Working Target

Goal:

Set a clean, explicit, launch-target definition and prevent drift.

Required output:

- one source of truth for launch target

- one list of in-scope feature flows

- one list of out-of-scope claims and limitations

Agent actions:

- Confirm core product claim is digital evidence workflow, not physical match or scientific validation

- Confirm no claims of legal, carrier, or fraud-proof outcome

- Confirm beta partner story is limited to the working sandbox and product demonstration

- Record explicit limitations such as:

- physical correspondence is not available

- acquisition quality is not evaluated

- no production guarantee claims

- no scientific or physical-match claims

Checkpoint:

This phase is complete when the implementation goal is stable and product claims are bounded.

---

## Phase 1 — Live Sandbox Infrastructure and Deployment

Goal:

Make the real Firebase environment actually work.

Required flows:

- Firebase project config

- Firestore rules and indexes deployed

- Storage rules deployed

- Cloud Functions deployed

- Hosting/API rewrite working

- App Check configured

- Google auth configured

- secrets stored properly

- health/readiness checks pass

Agent actions:

- Validate environment scaffolding

- Deploy the relevant services

- Ensure the sandbox matches the intended beta launch environment

- Confirm no broken config in the deployed project

- Verify App Check and auth are working on the live system

Testing policy:

- Only minimal smoke tests at this stage

- Do not spend time on exhaustive negative tests yet

- Focus on live deployment and functionality proof

Checkpoint:

The sandbox is usable for the real app and core transaction flow.

---

## Phase 2 — Native App Build and Device Startup

Goal:

Prove the real APK/AAB installs and runs on hardware.

Required flows:

- clean Android build

- install on device

- cold start works

- no missing native-module exception

- Google sign-in works

- App Links resolve correctly

Agent actions:

- Build the exact candidate

- Install on real phone

- Review logcat

- Confirm startup UI and auth flow

- Verify link behavior

Testing policy:

- Minimal startup validation only

- No deeper stress testing until this path is proven

- This is a hard gate before any real demo

Checkpoint:

A working native install exists and is demonstrably able to participate in the live product flow.

---

## Phase 3 — Core Product Flow Validation

Goal:

Prove the main user journey works in production-like conditions.

Required flows:

- Seller creates draft / terms / invite

- Buyer joins

- Terms locked

- Packing/video or evidence capture succeeds

- Upload finalizes

- Dossier generates

- Return flow works

- Deletion/export flow works

Agent actions:

- Run the user journey with test accounts

- Validate each state transition

- Ensure data integrity and authorization boundaries hold

- Verify server-side finalization and no client-only bypass

Testing policy:

- This phase has the highest priority and should consume the most agent effort

- Only smoke-level negative checks are acceptable here

- Save major fault matrix testing for later

Checkpoint:

The actual product story works end-to-end.

---

## Phase 4 — Beta Demo Readiness and Security Minimal Gate

Goal:

Prove the product is safe for partner demo and not obviously brittle.

Required flows:

- access controls

- one-byte mutation rejection

- duplicate submission idempotency

- offline/untrusted capture labeling

- callback signature verification

- role segregation

Agent actions:

- Run the critical security and integrity checks only as they directly affect product trust

- Validate the most likely failure modes that could damage trust if shown to partners

- Confirm no obvious data exposure or workflow bypass

Testing policy:

- Proceed only after core product flow passes

- Skip broad exhaustive mutation matrix until later

- Keep to the minimum set that protects demo integrity

Checkpoint:

The product can be shown to a partner without obvious breakage or trust issues.

---

## Phase 5 — Connect / Vendor Demo Validation

Goal:

Verify the vendor-facing extension works without distracting from the core story.

Required flows:

- vendor sandbox setup

- callback verification

- HMAC validation

- replay handling

- evidence-ready status flow

Agent actions:

- Validate on a sandbox environment only

- Keep this separate from core app route unless needed for the pitch

- Avoid deep compatibility testing for all provider permutations

Testing policy:

- Only validate the direct path required for the pitch

- Delayed until main product flow is stable

Checkpoint:

The vendor story is supported and consistent with the product’s stated model.

---

## Phase 6 — Final Polish and Non-Essential Hardening

Goal:

Tighten quality after the product is working.

This is the phase for:

- exhaustive negative validation

- long-tail fault scenarios

- adversarial tests

- stress testing

- polish of UX flows

- legal/support text refinement

- operational runbooks

- migration and rollback documentation

Agent actions:

- Run the deeper matrix only once core functionality is proven

- Prioritize tests based on risk to real users and partner confidence

- Keep final polish scoped to launch-risk reduction

Testing policy:

- This is the late-stage phase

- Do not start here

- This is where expensive tests are justified

Checkpoint:

The product is polished, documented, and stable enough for production-facing rollout.

---

## 4. Strict “Move On” Gates

The agent may proceed only when the previous phase passes all required gates.

### Gate 1: Infrastructure Gate

Required:

- live deployment works

- functions/auth/rules are active

- no critical runtime startup failure

Proceed to:

- app installation and device startup

### Gate 2: Device Gate

Required:

- native app installs

- app opens

- auth works

- app links work

Proceed to:

- core transaction flow

### Gate 3: Core Journey Gate

Required:

- transaction flow works end-to-end

- evidence finalizes

- dossier generation works

- return flow works

- export/deletion path works

Proceed to:

- minimal security integrity check

### Gate 4: Demo Integrity Gate

Required:

- critical integrity and auth checks pass

- obvious trust-breaking faults are blocked

Proceed to:

- vendor demo or final polish

### Gate 5: Final Polish Gate

Required:

- all non-critical but valuable hardening has been reviewed

- risk items are documented

- legal/compliance language is reviewed

- operational documentation is ready

Proceed to:

- launch or release candidate

---

## 5. Testing Budget Rules for This Project

To maintain momentum and avoid excessive end-stage test work, use the following constraints:

### Required early

These are allowed and encouraged before broad edge testing:

- smoke deploy checks

- app install and startup checks

- Google sign-in

- critical transaction flow

- evidence finalization

- dossier generation

- return flow

- export/delete path

### Deferred until after core path is stable

These should be saved for later:

- exhaustive mutation matrix

- deep offline fault injection

- long adversarial scenarios

- every edge-case in logging and recovery

- broad provider compatibility testing

- extended performance tests

- exhaustive security regression suites

- highly detailed legal review pass unless required for external communications

### Exception rule

If a test directly threatens the product claim, demo credibility, or a serious trust issue, it moves up immediately. Example:

- one-byte evidence mismatch

- replay safety

- non-owner access denial

- App Check or auth bypass risk

- callback HMAC failures

---

## 6. Agent Execution Order

The agent should execute in this sequence:

1. Define the launch target and boundaries

2. Get sandbox environment live

3. Validate deployment and auth

4. Build and install the Android app

5. Prove startup and Google sign-in

6. Validate the seller/buyer transaction flow

7. Validate evidence finalization and dossier generation

8. Validate return/export/delete path

9. Run minimal security/integrity checks

10. Validate vendor/demo path if needed

11. Save deeper negative and adversarial tests for polish phase

This sequence preserves momentum and prevents the project from getting stuck in test debt.

---

## 7. Suggested Output Format for the Agent

Each phase should be recorded in a standard structure:

- Phase name

- Goal

- Dependencies

- Required evidence

- Acceptance criteria

- Test scope

- Freeze point / move-on gate

- Known risks

- Next action

Example:

Phase 3 — Core Product Flow

Goal:

Prove the essential seller/buyer evidence workflow works live.

Required evidence:

- two account test run

- transaction created

- terms locked

- packing evidence finalized

- dossier generated

- return flow passes

Acceptance criteria:

- no blocked state in the live flow

- no unauthorized cross-participant reads

- no fake finalization

Move-on gate:

Proceed only when all required evidence is collected and logged.

---

## 8. Final Recommendation

The right strategy is not “test everything at once.” It is:

- prove the live core product path

- preserve momentum

- reduce unnecessary deep testing early

- reserve thorough negative and edge testing for final polishing

This keeps the project moving toward launch readiness while still protecting quality and product integrity.

If you want, I can turn this into:

1. a concrete execution checklist for the repo,

2. a milestone table for an AI agent to follow,

3. or a full launch-readiness taskboard with status columns and acceptance gates.

I’m turning the launch-readiness plan into an agent-friendly board with explicit status columns, between-phase gates, and only the minimal tests allowed before each move.

## Launch Readiness Taskboard for Agentic Coding

This is a board-style execution system for an autonomous coding agent. It is intentionally structured around gates, not endless testing. The agent should only move forward when the prior gate is green and the evidence is captured.

Use these columns:

- Backlog

- In Progress

- Blocked

- Ready for Gate

- Passed

- Deferred to Final Polish

---

## Board Overview

### 1) Backlog

These are the planned workstreams with no execution yet.

- Define product launch scope and limits

- Confirm beta/demo claims and legal boundary

- Set target sandbox environment

- Configure Firebase project

- Configure Auth and App Check

- Deploy Firestore rules and indexes

- Deploy Storage rules

- Deploy Functions

- Verify health and readiness

- Build Android candidate

- Install on physical device

- Verify startup and logcat

- Verify Google sign-in

- Verify App Links

- Run seller/buyer transaction journey

- Run evidence finalization flow

- Run dossier generation

- Run return flow

- Run export/deletion flow

- Run minimal trust and integrity checks

- Validate optional vendor flow

- Final polishing and release memo

- Legal/privacy review

- Final partner demo readiness review

---

### 2) In Progress

Only one major workstream should be active at a time unless related.

#### Phase 0 — Product Scope and Launch Boundaries

- [ ] Define what the beta demo is and is not

- [ ] Confirm digital-evidence-only claim boundary

- [ ] Confirm no physical match / scientific guarantee claims

- [ ] Document launch target and out-of-scope items

Acceptance gate:

- Product scope is unambiguous

- Product claims are bounded

- No “vague certainty” messaging remains

#### Phase 1 — Live Sandbox Configuration

- [ ] Create and confirm target Firebase sandbox project

- [ ] Configure Firestore and Storage

- [ ] Deploy rules and indexes

- [ ] Deploy Functions and Hosting rewrite

- [ ] Bind required secrets

- [ ] Enable auth provider and App Check

- [ ] Verify health/readiness endpoints

Acceptance gate:

- sandbox is operational

- core backend is live

- app can authenticate and call the backend

---

### 3) Blocked

Items that wait on a dependency or failing gate.

- [ ] Android build blocked until sandbox is live

- [ ] Device testing blocked until build is valid

- [ ] Core transaction demo blocked until app can authenticate

- [ ] Dossier flow blocked until evidence finalization is live

- [ ] Final polish blocked until core path is proven

Rules:

- The agent must not “work around” a blocked item by jumping ahead

- Blockers must be explicitly named with dependency

- Blockers should be addressed directly, not silently deferred

---

### 4) Ready for Gate

These are complete enough to be judged against a pass/fail gate.

#### Gate A — Sandbox Infrastructure Gate

- [ ] Firebase project and configuration validated

- [ ] Firestore rules deployed

- [ ] Storage rules deployed

- [ ] Functions deployed

- [ ] Routes and rewrite metadata verified

- [ ] Secret binding verified

- [ ] Health/readiness check passes

Decision:

- Pass → move to device build

- Fail → return to In Progress and fix the blocker

- Blocked → identify missing external dependency

#### Gate B — Device Startup Gate

- [ ] Build artifact generated

- [ ] App installs on device

- [ ] App opens correctly

- [ ] Google sign-in works

- [ ] Logcat reviewed

- [ ] App Link resolves correctly

Decision:

- Pass → move to core product flow

- Fail → return to build or config remediation

- Blocked → missing build signing / wrong package config

#### Gate C — Core Product Path Gate

- [ ] Seller creates transaction

- [ ] Invite issued and valid buyer joins

- [ ] Terms confirmation locks state

- [ ] Packing/evidence upload finalizes

- [ ] Shipment recorded

- [ ] Buyer receipt flow works

- [ ] Dossier generated

- [ ] Return flow works

- [ ] Export / delete flow works

Decision:

- Pass → move to minimal security/integrity gate

- Fail → fix the broken workflow before proceeding

- Blocked → missing essential backend or app behavior

#### Gate D — Minimal Trust and Integrity Gate

- [ ] Unauthorized cross-participant access fails

- [ ] Replayed or duplicate evidence path fails safely

- [ ] One-byte mismatch is rejected

- [ ] App Check / auth and server trust remain valid

- [ ] Callback and signature verification hold

- [ ] No obvious trust-breaking issue in the demo flow

Decision:

- Pass → move to vendor demo or final polish

- Fail → fix the trust issue before continuing

---

### 5) Passed

This is the section for completed milestones with proof.

- [x] Live sandbox deployed successfully

- [x] Firestore rules and indexes validated

- [x] Storage rules validated

- [x] Function deployment succeeded

- [x] App builds and installs on device

- [x] App starts without native startup failure

- [x] Google sign-in passes

- [x] Seller/buyer transaction flow passes

- [x] Evidence upload and finalization pass

- [x] Dossier generation passes

- [x] Return flow passes

- [x] Export/delete flow passes

- [x] Minimal integrity/security gate passes

---

### 6) Deferred to Final Polish

This is where optional, deep, or time-intensive validation lives.

- [ ] Exhaustive mutation matrix

- [ ] Broad offline fault injection suite

- [ ] Long stress/performance suite

- [ ] Full legal/compliance audit

- [ ] Detailed provider compatibility review

- [ ] Deep third-party integration compatibility matrix

- [ ] Full adversarial security regression suite

- [ ] Final copy and pricing review

- [ ] Broad incident response runbook revision

- [ ] Final executive presentation and release memo

Rules:

- These tasks are not blockers for a beta demo

- They are only justified once core launch path is proven

- They are designed for the final polish stage, not the early execution stage

---

## Priority Rules for the Agent

### Must Do Before Anything Else

- Validate live sandbox

- Validate install/startup

- Validate core transaction journey

### Must Not Do Before Core Path Is Green

- exhaustive adversarial tests

- broad negative-edge matrix

- long stress runs

- excessive test automation for unproven workflows

- final legal and polish work

### Allowed After Core Path Turns Green

- security hardening

- edge-case validation

- final operational review

- final release readiness review

---

## Acceptance Gate Template for Every Milestone

Each milestone should have this structure:

- Objective

- Required evidence

- Success criteria

- Failure criteria

- Move-on rule

- Deferred items

Example:

### Milestone: Seller/Buyer Flow

Objective:

Prove buyer and seller can complete a live transaction flow

Required evidence:

- two test accounts

- transaction created

- invite issued

- buyer joins

- terms lock

- evidence upload finalizes

- return flow completes

Success criteria:

- actor-bound authorization works

- no cross-account access

- no unauthorized state change

Failure criteria:

- invite replay succeeds

- transaction advances without both parties confirming

- evidence finalizes with mismatched state

Move-on rule:

Proceed only if all success criteria are met.

---

## Recommended Agent Execution Sequence

1. Product scope + boundary definition

2. Sandbox deployment and live config

3. Build and install native app

4. Startup and auth proof

5. Core transaction journey proof

6. Dossier and return flow proof

7. Export/delete flow proof

8. Minimal trust and integrity gate

9. Optional vendor flow

10. Final polish and launch memo

11. Release candidate review

---

## Critical Momentum Rule

The agent is explicitly forbidden from entering deep testing before the product story is proven. The board is designed to enforce that:

- early phases = execution and live proof

- late phases = polish, hardening, and exhaustive validation

This prevents the project from wasting time on tests that are useful only after the product is already functionally working.

---

## Short Board Summary

- Core path first

- Live proof before deep validation

- Gated advancement

- Minimal test budget early

- Deep tests deferred until polish

- Partner-facing demo only after the green launch gate

If you want, I can take this and convert it into:

- a clean GitHub-style checklist,

- a Kanban board in markdown,

- or a JSON/YAML task structure for an autonomous coding agent to execute directly.